## Slide 2
TEAM INFORMATION
Mohammed Mahmoud Abdelrazek
PROJECT LEAD & DATA ARCHITECT
Shaza Yousef
BI ANALYSTS (NSDUH)
Habiba Mohammed
BI ANALYSTS (MH-CLD)
Mohannad Mohammed
AI & DATA ENGINEERING ASSOCIATE
Khadija Osama
BI ANALYSTS (TEDS)

## Slide 3
PROJECT PROPOSAL & OBJECTIVES
Building a modern, optimized data pipeline covering preprocessing, compression, exploratory analysis, and interactive visualization of SAMHSA mental health trends.
Process & Prepare: High-performance engineering with Parquet compression.
Identify Trends: Prevalence and patterns across demographic groups.
Analyze Care: Treatment admission and discharge outcome patterns.
Robust Modeling: Star Schema for macro-level dataset connection.
Interactive Delivery: Optimized Power BI dashboard with semantic layers.

## Slide 4
SCOPE & DATA SOURCES
INCLUDED SAMHSA DATASETS
NSDUH: National Survey on Drug Use and Health
TEDS-A: Treatment Episode Data Set: Admissions
MH-CLD: Mental Health Client-Level Data
EXCLUDED SOURCES
DAWN & URS: Raw data not public
N-SUMHSS:
Facility-level data only
Contains no patient-level records
TEDS-D:
Corrupted/Unsolvable data
Files on website cannot be processed

## Slide 5
PROJECT PLAN & PHASES
PHASE 0-1
Planning & Requirements
Jan - May 1, 2026
Scope & Role Assignment
Stakeholder Identification
Architecture Documentation
PHASE 2-3
Acquisition & Preprocessing
May 2 - Jun 6, 2026
3 SAMHSA Datasets Ingestion
Parquet Compression
Missing Value Handling
PHASE 4
Data Modeling & EDA
Jun 7 - Jun 27, 2026
Star Schema Implementation
Semantic Layer/Views
Trend Analysis & EDA
PHASE 5
Power BI Development
Jun 28 - Jul 2, 2026
Dataset Loading
Interactive Filter Setup
AI Q&A Integration
PHASE 6
Review & Documentation
Jul 2 - Jul 8, 2026
Team Quality Review
README & Code Upload
Final Data Validation
PHASE 7
Final Presentation
Jul 8 - Jul 17, 2026
Deck Preparation
Team Rehearsal
Dashboard Walkthrough

## Slide 6
TASK ASSIGNMENT & ROLES
LEAD & ARCHITECT
Mohammed Mahmoud
Overseeing the entire project lifecycle and team coordination.
Architecting the cloud infrastructure (AWS S3 & Amazon Athena).
Execute preprocessing scripts (selcet columns, handle nulls).
Prepare decoding logic from SAMHSA codebooks.
Developing the core AI-Bot (Text-to-SQL integration logic).
BI ANALYSTS
Shaza, Habiba, Khadija
Conducting Exploratory Data Analysis (EDA) on assigned SAMHSA datasets.
Developing Power BI Star Schema models and complex DAX measures.
Managing the Semantic Layer for unified reporting.
Designing and integrating interactive visualization dashboards.
AI & DATA ENGINEERING ASSOCIATE
Mohannad
Collaborating on the AI-Bot architecture and development.
Optimizing Athena SQL queries for performance.
Assisting in automating data pipeline components..
Leading the project documentation and preparing the final presentation.

## Slide 7
RISK ASSESSMENT & MITIGATION
FILE SIZE LIMITS
Mitigation: Local feature selection and >80% compression via Parquet conversion.
LINKAGE ISSUES
Mitigation: Use macro-level Dimensions (State/Year) instead of Patient IDs.
CALCULATION ERRORS
Mitigation: Early conversion of -9 coded flags to Nulls in the pipeline.
PERFORMANCE
Mitigation: On-the-fly decoding via Semantic Layers and DAX measures.
TEAM COORDINATION
Mitigation: Weekly check-ins and centralized GitHub repository for version control.

## Slide 8
KEY PERFORMANCE INDICATORS
ENGINEERING
KPI-1: >80% storage reduction via Parquet conversion.
KPI-2: 100% conversion of -9 flags to Null.
KPI-3: Unified naming/types across annual files.
ANALYSIS
KPI-4: Star schema with 0 direct many-to-many relations.
KPI-5: Min 5 documented findings per dataset.
DELIVERY
KPI-6: Min 5 interactive dashboard pages.
KPI-7: 6 out of 7 milestones completed on time.
KPI-8: Final submission by July 10, 2026.

## Slide 9
CONCLUSION & Q&A
High-Quality Mental Health Analytics
Optimized Data Engineering Pipeline
Interactive Power BI Delivery
FINAL PRESENTATION: JULY 17, 2026